Sprint 0

Project initiation.

Project vision. Determine language, technology.  Set up development environment. Version control. Test environment.

Risk analysis and control. Grantt chart.

Project backlog.

Check and sort dataset. Feature extraction

- For [final client], Secured systems

- whose [problem that needs to be solved], wishes to tackle - Password leakage, unauthorized access

- the [name of the product] BPass

- is a [product category] authentication system

- that [key-benefits, reason to buy it]. authenticates users based on keystroke dynamics and mouse movements, ensuring behavioural integrity of the user.

- Different from [competition alternative], ordinary authentication systems which reply only on correct username and password for authentication, or even two factor authentication.

- our product [key-difference]. Authenticate not just only with username and password, but also user’s keystroke and mouse movement behaviours to acertain the integrity of users.

PROJECT VISION

With the current rate of insecure password management and password leakage, there is a good need for an alternative medium of authentication which does not rely soley on passwords. Thus comes an authentication system that is based on keystrokes dynamics and mouse movement patterns using machine learning.

Using machine learning, this system learns and recognizes a users keystroke dynamics and mouse movement making it mearly impossible to steal a password and log in as another user.

This will also help reduce the need for multi factor authentication.

This project would extend, if time permit, to cover continues monitoring even while the users session is active, to observe user behaviour. This will give certainty that a user remains a user while the session is active. It will guarantee first hand integrity of the user in a system.

I consider this project vision ideal for

I will utilize the benefit of machine learning to study and learn user behavior, particularly keystroke dynamics and mouse movements and clicks. It is also scalable that it cam be integrated to study and learn other user behaviors like actions perfumed, for a broader security aproach.

RISK MANAGEMENT PLAN

Time, work-life-balance

Old laptop and risk of faults

Loss of data – Version Control

Considering the project plan and the resources I have, these are a few risks

Time: taking account work-life balance for a working student, bearing in mind the workload of other modules which I have to cover, time is phenomenal to this project.

For this I have set out a strict timetable to follow, with a strict punishment for every wasted time. I have set out plan to create a clear project backlog and management, using jira to. Following agile development model to split user stories into smaller and executable task so I can be able to work on the project in time chunks. Also, the bi-weekly supervisor meetings will also help to keep everything on track.

My laptop is a bit old and I am worried that it could develop faults during the course of this project. Considering that machine learning requires system resources.

To mitigate this, I have made plans to come in to the school to use the school computers to work on the project. I have also started saving up monthly to either buy a new pc or repair mine if it suddenly develops any faults. I have also spoken to a friend who could lend me his PC in emergency, if the preceding approaches did not work.

For loss of data, I am going to use version control to keep all data and progress. That way I will have the data in both my local pc and in git which is easily accessible and retrievable in the agent of data loss. For this I plan to commit every work done frequently to keep up with the backup.

This also makes it retrievable in event that I have to change my working pc.

| IT IS Authentication system | IT ISNT Intrusion detection system |
| --- | --- |
| IT DOES - Identify unauthorized user - Checks user username, password, keystroke, mouse movement. - Grants access. | IT DOESN’T Identify intrusion attempts |

FEATURES
activate keystroke authentication

Activate mouse movement authentication

Activate two factor authentication

Check access

For your project on behavioral-based authentication using machine learning, the functionality can be broken down into key components to achieve a seamless, secure user authentication system. Here’s a high-level outline of what the functionality could look like:

1. Data Collection and Preprocessing

•	Function: The system should be able to ingest and preprocess behavioral data. Since you’re using the Balabit Mouse & Keystroke Dataset, this includes capturing and preparing keystroke dynamics and mouse movement data.

•	Purpose: The preprocessing stage should clean, normalize, and structure the data to make it suitable for machine learning models. This could involve handling missing values, scaling features, and labeling data based on user identities.

2. Feature Extraction

•	Function: Identify and extract relevant features from the raw behavioral data. This could include typing speed, dwell time, flight time, and mouse movement patterns.

•	Purpose: Well-extracted features provide the machine learning model with meaningful inputs that can help distinguish users based on unique behavioral patterns. This step is critical for model accuracy and efficiency.

3. Model Training and Selection

•	Function: Implement and train multiple machine learning models, such as Support Vector Machines (SVM), Decision Trees, or Neural Networks, on the behavioral data.

•	Purpose: This functionality enables you to compare and evaluate different models to find the best one for accurate user identification based on behavioral characteristics. For example, you might want to start with simpler models and gradually test more complex algorithms.

4. Real-Time User Authentication

•	Function: Once trained, the model should be able to classify users in real-time, evaluating new behavioral data and comparing it to stored patterns to authenticate users.

•	Purpose: This is the core of your system’s functionality. It allows the application to continuously verify user identity based on their behavior, which is particularly useful in detecting anomalies or unauthorized access attempts.

5. Anomaly Detection and Alerts

•	Function: The system should include an anomaly detection mechanism that flags unusual behaviors, such as typing patterns or mouse movements inconsistent with the registered user.

•	Purpose: Anomaly detection enhances security by identifying potential intrusions or unauthorized users. This could be a threshold-based alert or a scoring system that triggers notifications or further verification.

6. User Feedback and Model Adaptation

•	Function: Allow the system to gather feedback if a user is incorrectly classified (e.g., via manual review or user confirmation).

•	Purpose: Incorporating user feedback helps the system learn and adapt over time, improving its accuracy by continuously updating with new behavioral data.

7. Dashboard and Reporting

•	Function: Create a dashboard to visualize metrics like login attempts, authentication success rates, flagged anomalies, and model performance over time.

•	Purpose: This provides visibility into the system’s effectiveness, helping administrators monitor security incidents, assess model performance, and make adjustments as needed.

8. System Integration and API

•	Function: Develop an API to integrate the authentication system with other applications or services.

•	Purpose: This expands the usability of your solution, allowing it to be deployed in different environments and interact with other software in real-time for seamless user experience and authentication.

Would you like to discuss any specific area in more detail, or are there functionalities you’d like to add?

Classes:

User

Admin

Model

To do:

Framework (***considering Dash, Django, Flask)

Development environment (Goggle colab, Visual studio code)

Testing environment (Shell output for model testing, Web browser)

Date: 10 November 2024

Migrate todo to Jira or Trello

Dataset exploration

Feature extraction

Colab Work:

Load dataframe

Check missing data

Normalize